# PDR Team Agreement

Last revision: 2022-11-08

- Our Agile Values: Respect, openness, courage, commitment, focus

- Daily standup:

  - Occurs at 9:15 and should be attended by all team members if possible.

  - As a courtesy to your team please let them know if you can not attend and what your update is via group chat.

  - Update Rally tasks daily before next stand up

- Team decided not to split stories but to move it forward to the next sprint

- Team Capacity: Let's stick to agreed team capacity during planning based on our last 3 sprints except stories. Needs negotiation between team and PO. Don't plan more than the team capacity and leave room for Prod Support. (don't plan to 100% capacity). Set the team up for success! Speak up!

- Sprint planning and retro …

  - Sprint planning is held on the day the sprint ends.

  - Retro is a TEAM ONLY meeting and will be scheduled separately

- Blocked stories

  - Discuss Blocked story updates EVERYDAY during stand up to facilitate the unblocking of the story. Need to talk about ALL impediments in standup

  - Who can block a story - anybody can! Discuss in Standup with the team BEFORE blocking it.

  - When do we block a story? If work on a story is impeded for more than one day

  - If the story is blocked for more than 2 days, team will discuss and agree to move the story to next sprint or backlog

- Unplanned prod support during the sprint:

  - Have a “bucket” story each sprint that we allocate points to AT THE END OF THE SPRINT based on the level of effort of production support (Number and duration of tasks added to the story during the sprint)

  - Include RFC Number in the Unplanned support task in Rally. Include a screenshot of the RFC so we don't have to go to service manager

  - Team wants to track Unplanned Prod support trends during Sprint Review

  - The team agrees to put in actual hours on tasks so we can get a good idea of real effort. -

- Sprint goals - demo, have something high level that the managers can look at. Discuss with PO for max success. The MINIMUM to be successful . Use it in retro.

- Sprint review - everybody has a chance to talk about their stories and what they did in the last sprint. In the stories we defined DoD and for certain stories (Sara/ Giselle decision) the requirement is to demo to Giselle before being accepted. Try to give Giselle a little more time to review before releasing.

- Release items: Before the release, communicate all of the items that will go to Prod to the user group. (BA) Setting up a release branch helps the team with release goals.

- Spike stories :

  - Are timeboxed to the sprint. PO will add a spike if the team needs to do research so the team can get credit for work done.

  - Spike discussion with team to determine size of effort/complexity

  - Acceptance criteria for a SPIKE story needs to be defined each time

- Checking in code:

  - Devs should check in code daily, whether it builds or not; it’s okay to have a checkin with the tag (WIP) meaning work in progress
Example: US12345 - adding database connectivity (WIP)

  - On very rare occasions code may not be checked in on a particular day. For those rare occurrences, code MUST be checked in the following day.

- DEVOPS Pipeline:

  - DEV Environment: Developers are responsible for their own successful branch building and deployment to the DEV server. Run your code to make sure it deployed successfully.

  - QA Environment: all team members and Khan/Darren will coordinate and facilitate timing of the deployment of the code to the QA Branch. Khan/Darren is in control of when the QA build is deployed so that it doesn't affect his testing

  - E2E and regression server - Khan/Darren will coordinate with the team when he wants to test on the Regression server

  - E2E testing documentation - team discussion held See notes here

- After releasing: - if you had a verification task in the CR, you are responsible to verify your change in Production

- DoR

  - Grooming discussions:

    - Stories in priority order

    - Why are we doing this story? Where did it come from and what business problem are we solving?

    - All A/C defined and understood

    - Scope clearly defined

    - Talked through with the team, common understanding

    - All outstanding questions answered?

    - Is there a SQL, app, config or all?

    - WHERE is the code that needs to change? (optional)

    - Has the story been sized appropriately? Can we break it into smaller stories? (perhaps after technical design) Stories to be as small as possible

    - HOW will we test it?

      - Special test data needed?

      - Is there a SPEC available for example from Fiserv that can be used for testing scenarios?

      - Do we need E2E testing? Decide in grooming

  - Checklist BEFORE a story is pulled into an iteration

    - All grooming prerequisites followed (Fully groomed)

    - Sized by the team

    - Business flow diagram or context diagram attached (optional)

    - Do we need a spike to investigate this first?

    - Are there dependencies on other teams/systems or stories? If so, a contact person for coordination

    - Is there a target release timeframe or a drop dead date for implementation

    - Support documentation including:

      - Applicable logs or for troubleshooting

      - Steps to reproduce the bug if known

      - Screenshots if applicable

      - Tech design attached and reviewed with the team

    - Tech design approved by Angel (or Architect)

    - Test plan with test scenarios:

      - Initial Test plan attached that included negative testing, reviewed by the team and PO

      - SQL queries attached to help with testing

      - Do we need E2E testing? Part of grooming

  - Acceptance criteria added and discussed with the team

  - Discuss with the team if any change or A/C has changed before we start testing

- What is the maximum of story points on a single story that the team decides to pull into an iteration? Typically teams don't pull in more than 13 point stories. Its an indication that the story needs to be broken down

- Defect handling:

  - New defects created will have a state of “submitted”

  - Once the defect is assigned an owner, change the state to “open”

  - After the developer completes and tested the resolution, mark the defect as “fixed”

  - The QA will retest the defect and if resolved, mark it as “closed”

  - Size defects with points

  - Review defects in DSU and make sure they all have owners

  - --- revisit the topic and discuss pointing with coach

# Topics for later discussion

- Definition of DONE:

- Innovation week/ HIP sprint, FixIt days

- How do we deal with Technical debt stories?

- Data in Dev is not useful to test (parking lot) When do we refresh data?

- QA Environment data is refreshed by case basis. (is this how we want to continue?) Refresh data on a schedule/automated? !!!!

- Can we add memory for the test environment to improve performance of the test harness? Check with DBA

- Do we want each developer to take ownership of his/her changes and go to CAB with it instead of just one person?